Graha Research Research Internship · 18-Week Gantt Project Plan Digital Twin Platform Develop a Digital Twin platform that mirrors onboard vehicle systems in real time, fusing sensor telemetry with physics- and data-driven models for simulation, monitoring and what-if analysis. 18 Weeks 6 Planning Clusters 1 Thesis / Collaboration Graha International GmbH · Herzogstandstr. 8 b, 85540 Haar, Germany · info@graha.de

Research Internship

Four 18-week Gantt Project Plans for thesis and research collaboration

Graha International GmbH offers four structured research internships, each delivered as an 18-week Gantt Project Plan organised into six best-practice planning clusters. This document details the internship highlighted below.

| INTERNSHIP 01 Predictive Maintenance Platform Design and prototype a predictive-maintenance platform for connected vehicles that combines multivariate time-series modelling, causal AI and explainable remaining-useful-life estimation. | INTERNSHIP 02 ESG Platform with GraphRAG Build an Environmental, Social and Governance (ESG) analytics platform that uses a Knowledge Graph and Retrieval-Augmented Generation (GraphRAG) to turn fragmented sustainability data into explainable, auditable ESG insights. | INTERNSHIP 03 Digital Product Passport Platform Implement a Digital Product Passport (DPP) platform for connected-vehicle components that captures lifecycle, material and circularity data in an interoperable, data-sovereign data-space architecture. | INTERNSHIP 04 Digital Twin Platform Develop a Digital Twin platform that mirrors onboard vehicle systems in real time, fusing sensor telemetry with physics- and data-driven models for simulation, monitoring and what-if analysis. |
| --- | --- | --- | --- |

This document, Digital Twin Platform

Develop a Digital Twin platform that mirrors onboard vehicle systems in real time, fusing sensor telemetry with physics- and data-driven models for simulation, monitoring and what-if analysis.

Our Research Plan

Digital Twin Platform  ·  18-Week Gantt Project Plan

Overview

This internship contributes to Graha International's research on onboard and offboard predictive applications for connected vehicles. The intern designs and prototypes a Digital Twin platform that maintains a live, synchronised virtual representation of a vehicle subsystem and supports simulation, monitoring and what-if analysis.

Structured as an 18-week Gantt Project Plan, the work is suitable as the practical basis for a Bachelor's or Master's thesis or a research collaboration. It emphasises real-time data fusion, model fidelity and the link between digital twins and predictive maintenance.

Objectives

Define the scope and fidelity of a digital twin for a chosen vehicle subsystem.

Build a real-time data-fusion pipeline linking sensor telemetry to the twin state.

Combine physics-based and data-driven models to estimate the twin's behaviour.

Enable simulation and what-if analysis on the digital twin.

Evaluate twin fidelity, synchronisation latency and predictive usefulness.

Candidate Profile

Studies in Computer Science, Mechatronics, Electrical/Mechanical Engineering or a related field.

Solid Python skills; familiarity with modelling, simulation or control concepts.

Basic understanding of sensor data, real-time systems and machine learning.

Interest in digital twins, connected vehicles and predictive analytics.

Independent, structured working style and good scientific-writing skills.

18-Week Gantt Project Plan

The plan is organised into six best-practice planning clusters spanning 18 weeks. Each cluster states its focus, key activities and a milestone that must be reached before the next cluster begins.

WEEKS 1-3     Cluster 1 - Onboarding & Foundations

Settle in, set up the working environment, and agree the detailed plan and success criteria with the academic and industrial supervisors.

KEY ACTIVITIES

Onboarding at Graha International: tooling, data-governance and NDA briefing.

Familiarisation with digital-twin concepts, vehicle subsystems and existing Graha assets.

Set up a reproducible environment: version control, experiment tracking and a containerised workspace.

Refine scope, success criteria and the detailed 18-week work plan with the supervisor.

Milestone, Approved internship work plan and a running, reproducible development environment.

WEEKS 4-6     Cluster 2 - Literature Review & Requirements

Build the scientific foundation through a structured literature review and a precise requirements and evaluation specification.

KEY ACTIVITIES

Structured literature review on digital twins, data fusion and hybrid modelling.

Survey of digital-twin reference architectures and simulation tooling.

Stakeholder and requirements analysis; definition of the core use cases and KPIs.

Draft the conceptual approach and the evaluation methodology with metrics and baselines.

Milestone, Literature-review report and an agreed requirements and evaluation plan.

WEEKS 7-9     Cluster 3 - Data Engineering & System Architecture

Prepare the data assets and design the digital-twin platform architecture.

KEY ACTIVITIES

Acquire, profile and clean the sensor telemetry for the chosen subsystem.

Select the twin scope and fidelity; define the state representation.

Design the platform architecture: ingestion, twin state, modelling, simulation and view layers.

Specify the synchronisation strategy and the interfaces between components.

Milestone, Architecture design document and a prepared, documented telemetry dataset.

WEEKS 10-13     Cluster 4 - Implementation & Modelling

Implement the platform and the physics- and data-driven twin models.

KEY ACTIVITIES

Implement the real-time data-fusion pipeline that updates the twin state.

Develop the physics-based and data-driven models and combine them into a hybrid twin.

Implement the simulation and what-if analysis engine.

Build a monitoring dashboard that visualises the twin and its predictions.

Milestone, Working Digital Twin prototype covering the core monitoring-and-simulation use case.

WEEKS 14-16     Cluster 5 - Evaluation, Validation & Hardening

Evaluate, validate and harden the prototype against measured behaviour.

KEY ACTIVITIES

Define and run experiments on twin fidelity, synchronisation latency and prediction error.

Validate simulated behaviour against measured telemetry.

Assess robustness to missing or noisy data; check reproducibility of results.

Iterate on the models and the synchronisation logic based on the findings.

Milestone, Evaluation report with quantitative results and a validated, hardened prototype.

WEEKS 17-18     Cluster 6 - Documentation, Thesis & Final Defence

Consolidate the documentation, draft the thesis material and present the results.

KEY ACTIVITIES

Consolidate code, documentation and reproducibility instructions.

Write the thesis-ready report covering method, results and limitations.

Prepare and deliver the final presentation and a live demo.

Hand over the platform, datasets and the backlog of future work to Graha.

Milestone, Final thesis-ready report, final presentation and a complete handover package.

Expected Outcomes

A reproducible, documented Digital Twin platform prototype.

A real-time data-fusion pipeline and a hybrid twin model.

A simulation and what-if analysis capability for a vehicle subsystem.

A thesis-ready scientific report on digital twins for predictive analytics.

Project Timeline (Gantt Chart)

The 18-week plan visualised as a Gantt chart across Week 1 to Week 18.

Graha International GmbH

Herzogstandstr. 8 b

85540 Haar

Germany

Contact

E-Mail: info@graha.de